# Complete Milestone-Wise Task Breakdown for Book Summarization Platform

# MILESTONE 1: Foundation & Infrastructure Setup (Weeks 1-2)

Focus: Project environment, database design, user authentication, and file handling

## Task 1: Project Environment Setup & Architecture Design

Objective: Set up development environment and establish project structure for scalable development

### What to do:

- Install Python 3.9+ and create a virtual environment to isolate dependencies

- Install required libraries: Streamlit (UI framework), transformers/huggingface_hub (for NLP models), PyPDF2 or pdfplumber (PDF processing), python-docx (DOCX processing), bcrypt (password hashing), database libraries (pymongo for MongoDB or sqlite3 for SQLite)

- Create organized folder structure: project_root/

├── frontend/	# Streamlit UI pages

├── backend/	# Core business logic

├── utils/	# Helper functions

├── models/	# AI model integration

├── data/	# Storage for uploads and cache

├── config/	# Configuration files

└── tests/	# Unit and integration tests

- Initialize Git repository with proper .gitignore (exclude .env, pycache, data/, venv/)

- Create .env file for sensitive credentials (API keys, database URLs) - NEVER commit this

- Document installation steps and project structure in README.md

- Set up logging configuration for debugging and monitoring

Why this matters: Proper project setup prevents technical debt, ensures code maintainability, and creates a professional foundation. Clean organization makes collaboration easier and debugging faster throughout the 8-week timeline.

Deliverable: Fully configured development environment with documented folder structure, installed dependencies, and version control setup

## Task 2: Design & Implement Database Schema

Objective: Create efficient database structure to store books, summaries, and user data

### What to do:

- Choose database system (MongoDB for flexibility or SQLite for simplicity)

- Design Users schema with fields:

  - user_id (primary key, auto-generated)

  - name (string, required)

  - email (string, unique, required)

  - password_hash (string, bcrypt hashed)

  - created_at (timestamp)

  - role (string: 'admin' or 'user')

- Design Books schema with fields:

  - book_id (primary key, auto-generated)

  - user_id (foreign key referencing Users)

  - title (string, required)

  - author (string, optional)

  - chapter (string, optional)

  - file_path (string, path to uploaded file)

  - raw_text (text, extracted content)

  - uploaded_at (timestamp)

  - status (string: 'uploaded', 'processing', 'completed', 'failed')

- Design Summaries schema with fields:

  - summary_id (primary key, auto-generated)

  - book_id (foreign key referencing Books)

  - user_id (foreign key referencing Users)

  - summary_text (text, generated summary)

  - summary_length (string: 'short', 'medium', 'long')

  - summary_style (string: 'paragraphs', 'bullets')

  - chunk_summaries (JSON array, individual chunk summaries)

  - created_at (timestamp)

  - processing_time (float, seconds taken)

- Create database connection utilities in utils/database.py:

  - connect_db(): establish database connection

  - create_user(): insert new user

  - get_user_by_email(): retrieve user for login

  - create_book(): insert book record

  - update_book_status(): update processing status

  - create_summary(): insert summary record

  - get_summaries_by_user(): retrieve user's summaries

- Implement proper indexing on frequently queried fields (user_id, email, book_id) for performance

- Add data validation (email format, unique constraints, required fields)

- Create database initialization script to set up tables/collections

Why this matters: A well-designed database is the backbone of data management. Proper schema design prevents data duplication, maintains relationships, and ensures efficient querying. Indexing significantly improves search and retrieval performance as data grows.

Deliverable: Complete database schema documentation, implemented connection utilities with CRUD functions, and database initialization script

## Task 3: Build User Registration & Login Interface (Frontend)

Objective: Create secure and user-friendly authentication pages

### What to do:

- Create frontend/auth.py for authentication pages

- Build Registration Form with:

  - Full Name input field (text input)

  - Email input field (text input with email validation)

  - Password field (password input, hidden characters)

  - Confirm Password field (must match password)

  - "Register" button

  - Link to login page for existing users

- Implement real-time input validation:

  - Name: not empty, only letters and spaces, minimum 2 characters

  - Email: valid format (regex: ^[a-zA-Z0-9._%+-]+@[a-zA-Z0-9.-]+\.[a-zA-Z]{2,}$)

  - Password: minimum 8 characters, at least one uppercase, one lowercase, one number, one special character

  - Confirm Password: exact match with password field

  - Display clear error messages below each field when validation fails

- Build Login Form with:

  - Email input field

  - Password field

  - "Remember Me" checkbox (optional)

  - "Login" button

  - Link to registration page for new users

  - "Forgot Password?" link (can be placeholder for now)

- Style pages using Streamlit components:

  - Use st.text_input() for text fields

  - Use st.text_input(type="password") for password fields

  - Use st.form() to group inputs and prevent re-runs

  - Add custom CSS for professional appearance

  - Use columns for better layout

- Display appropriate success/error messages using st.success() and st.error()

- Implement loading indicators during authentication process

Why this matters: Authentication is users' first interaction with your application. A clean, intuitive interface creates positive first impressions. Robust validation ensures data quality and prevents common security vulnerabilities. Clear error messages help users correct mistakes quickly.

Deliverable: Functional registration and login pages with complete validation, error handling, and attractive UI design

## Task 4: Implement Authentication Backend & Session Management

Objective: Create secure backend logic for user authentication and session handling

### What to do:

- Create backend/auth.py for authentication logic

- Implement user registration function: python

def register_user(name, email, password):

# Check if email already exists in database

# Hash password using bcrypt (bcrypt.hashpw()) # Generate unique user_id

# Insert user data into database

# Return success/failure with appropriate message

- Validate inputs (even though frontend validates, never trust client-side only)

- Check for duplicate email before creating account

- Use bcrypt with appropriate work factor (10-12 rounds) for password hashing

### NEVER store plain text passwords

- Handle database errors gracefully

- Implement user login function: python

def login_user(email, password):

# Retrieve user from database by email

# Verify password using bcrypt.checkpw()

# If successful, return user data (excluding password) # If failed, return error message

- Don't reveal whether email or password was incorrect (security best practice)

- Implement login attempt rate limiting (optional but recommended)

- Log failed login attempts for security monitoring

- Implement session management using Streamlit's session_state: python

# After successful login: st.session_state['logged_in'] = True st.session_state['user_id'] = user_id st.session_state['user_name'] = name st.session_state['user_email'] = email st.session_state['user_role'] = role

- Create helper function is_logged_in() to check authentication status

- Create get_current_user() to retrieve current user data

- Create logout() function to clear session data

- Implement logout functionality:

  - Clear all session state variables

  - Redirect to login page

  - Display logout confirmation message

- Add comprehensive error handling for:

  - Database connection failures

  - Invalid input data

  - Duplicate email registration

  - Incorrect credentials

  - Session expiration

Why this matters: Security is non-negotiable. Proper password hashing protects users even if your database is compromised. Session management keeps users authenticated as they navigate pages. Robust error handling prevents crashes and provides meaningful feedback to users.

Deliverable: Complete authentication module with secure password handling, session management, and comprehensive error handling

## Task 5: Build File Upload Interface (Frontend)

Objective: Create intuitive interface for uploading book files (TXT, PDF, DOCX)

### What to do:

- Create frontend/upload.py for file upload functionality

- Design upload page layout:

  - Page title: "Upload Book for Summarization"

  - Instructions section explaining supported formats and size limits

  - File uploader component

  - Metadata input fields (optional: title, author, chapter)

  - Upload button

  - Upload history/status section

- Implement file upload using Streamlit: python

uploaded_file = st.file_uploader( "Choose a book file", type=['txt', 'pdf', 'docx'],

help="Maximum file size: 10MB"

)

- Implement file validation:

  - Check file size (maximum 10MB to prevent server overload)

  - Verify file extension is .txt, .pdf, or .docx

  - Validate file is not corrupted by attempting basic read operation

  - Display clear error messages for validation failures

- Add optional metadata inputs:

  - Book Title (text input, pre-filled from filename if possible)

  - Author (text input, optional)

  - Chapter/Section (text input, optional for multi-part books)

- Display file preview after upload:

  - Show filename, file size, upload date

  - For TXT files: display first 500 characters as preview

  - For PDF: show number of pages

  - For DOCX: show basic document info

- Implement "Upload & Process" button:

  - Trigger backend processing

  - Show upload progress using st.progress() or st.spinner()

  - Display success message with book details

  - Show estimated processing time

- Create upload history section:

  - Display previously uploaded books in a table

  - Show: title, author, upload date, status (processing/completed)

  - Add "View Summary" button for completed books

  - Add "Delete" button for removing books

- Handle edge cases:

  - Empty file upload

  - Unsupported file formats

  - Network interruption during upload

  - Duplicate file uploads (warn user)

Why this matters: File upload is the entry point for the core functionality. A smooth upload experience with clear validation prevents frustration. Progress indicators keep users informed during long operations. Upload history helps users track their books.

Deliverable: Functional file upload interface with validation, metadata capture, preview, and upload history

## Task 6: Implement Text Extraction from Multiple Formats (Backend)

Objective: Extract clean text content from TXT, PDF, and DOCX files reliably

### What to do:

- Create backend/text_extractor.py for text extraction logic

- Implement TXT file extraction: python

def extract_text_from_txt(file_path):

# Read file with UTF-8 encoding

# Handle different encodings (try UTF-8, Latin-1, etc.) # Return extracted text

- Handle various text encodings gracefully

- Preserve paragraph breaks and basic formatting

- Implement PDF text extraction: python

def extract_text_from_pdf(file_path):

# Use PyPDF2 or pdfplumber # Iterate through all pages

# Extract text from each page

# Concatenate into single string # Return extracted text

- Try PyPDF2 first, fall back to pdfplumber if extraction fails

- Handle scanned PDFs (image-based): detect and inform user that OCR is needed

- Preserve page breaks and basic structure

- Handle password-protected PDFs (inform user)

- Handle corrupted PDFs gracefully

- Implement DOCX text extraction: python

def extract_text_from_docx(file_path):

# Use python-docx library

# Extract text from all paragraphs

# Preserve basic formatting (paragraphs, sections)

# Return extracted text

- Extract text from paragraphs, tables, and headers

- Handle complex document structures

- Preserve section breaks

- Create unified extraction function: python

def extract_text(file_path):

# Detect file type from extension

# Call appropriate extraction function

# Clean extracted text (remove extra whitespaces, normalize line breaks) # Validate extracted text is not empty

# Return cleaned text with metadata (word count, char count)

- Implement text cleaning and normalization:

  - Remove excessive whitespace and blank lines

  - Normalize line breaks (consistent \n usage)

  - Remove special characters that interfere with processing

  - Handle Unicode characters properly

  - Preserve paragraph structure

- Add comprehensive error handling:

  - Corrupted or unreadable files

  - Password-protected documents

  - Extraction failures

  - Empty documents (no text content)

  - Files with only images (no extractable text)

- Store extracted text in database:

  - Update book record with extracted text

  - Save word count and character count

  - Update status to 'text_extracted' or 'extraction_failed'

  - Log extraction time for performance monitoring

Why this matters: Text extraction is the foundation for summarization. Reliable extraction across formats ensures the application works with diverse inputs. Proper cleaning ensures the summarization model receives clean, processable text. Error handling prevents crashes and informs users of issues.

Deliverable: Robust text extraction module supporting TXT, PDF, and DOCX with cleaning, error handling, and database integration

## Task 7: Create User Dashboard with Navigation (Frontend)

Objective: Build central navigation hub for accessing all application features

### What to do:

- Create frontend/dashboard.py as main landing page after login

- Design dashboard layout with these sections: Header Section:

  - Welcome message: "Welcome, [User Name]!"

  - User profile dropdown with: View Profile, Settings, Logout

  - Application logo and title

### Navigation Menu (Sidebar):

  - Home/Dashboard (overview page)

  - Upload Book (navigation to upload page)

  - My Books (list of uploaded books)

  - Summaries (list of generated summaries)

  - Settings (user preferences)

  - Help/Documentation

### Quick Stats Section:

  - Total books uploaded (count with icon)

  - Total summaries generated (count with icon)

  - Recent activity (last upload date, last summary date)

  - Storage used (optional, if implementing storage limits)

### Recent Activity Feed:

  - Display last 5-10 activities:

	"Uploaded '[Book Title]' - [Date]"

	"Generated summary for '[Book Title]' - [Date]"

	"Deleted '[Book Title]' - [Date]"

  - Show activity timestamp (e.g., "2 hours ago", "Yesterday")

### Quick Action Cards:

  - "Upload New Book" button - navigates to upload page

  - "View All Summaries" button - navigates to summaries list

  - "Recent Books" section - shows last 3 uploaded books with "View Summary" buttons

- Implement session state management:

  - Check if user is logged in before displaying dashboard

  - Redirect to login page if no active session

  - Store current page in session_state for navigation

  - Persist user data across page changes

  - Handle session expiration gracefully

- Implement page navigation system:

  - Use Streamlit's multipage app structure or manual page switching

  - Maintain navigation state in session

  - Highlight current page in navigation menu

  - Handle back button behavior

### Add conditional rendering based on user role:

  - If admin: show additional "Manage Users" option

  - If regular user: show standard options only

  - Display role badge in header

- Implement empty state handling:

  - If no books uploaded: show onboarding message and "Get Started" button

  - If no summaries: show helpful tips on how to generate first summary

  - Use friendly, encouraging language

- Add loading states for data fetching:

  - Show skeleton loaders while fetching stats

  - Display spinners for recent activity

  - Prevent layout shift during loading

- Include helpful tooltips and hints:

  - Hover tooltips explaining each section

  - First-time user guide (optional overlay)

  - Quick tips section with usage best practices

Why this matters: The dashboard is the central hub of the application. Good navigation design ensures users can access features without confusion. Quick stats and recent activity provide immediate value and context. Session management keeps users authenticated seamlessly across pages.

Deliverable: Fully functional user dashboard with navigation menu, quick stats, recent activity, session management, and role-based access

# MILESTONE 2: NLP Integration & Summarization Engine (Weeks 3-4)

Focus: Text preprocessing, AI model integration, and intelligent summarization

## Task 8: Implement Text Preprocessing Pipeline (Backend)

Objective: Clean and prepare extracted text for optimal summarization

### What to do:

- Create backend/preprocessing.py for text preprocessing logic

- Implement basic text cleaning: python

def clean_text(text):

# Remove extra whitespace (multiple spaces, tabs) # Normalize line breaks (standardize to \n)

# Remove special characters if needed (but preserve punctuation) # Strip leading/trailing whitespace

# Return cleaned text

- Implement sentence segmentation: python

def segment_sentences(text):

# Use NLTK or spaCy for sentence splitting

# Handle edge cases (abbreviations, decimals, etc.) # Return list of sentences

- Handle abbreviations (Dr., Mr., etc.) correctly

- Handle decimal numbers (don't split on periods in numbers)

- Preserve sentence boundaries accurately

- Implement language detection (optional but recommended): python

def detect_language(text):

# Use langdetect or similar library # Detect primary language of text

# Return language code (e.g., 'en', 'es', 'fr')

- Warn users if non-English text is detected (if model only supports English)

- Handle multilingual texts

- Implement text statistics calculation: python

def calculate_text_stats(text):

# Calculate word count

# Calculate character count # Calculate sentence count

# Calculate average sentence length

# Estimate reading time (words per minute) # Return stats dictionary

- Implement chunking strategy for long texts: python

def chunk_text(text, chunk_size=1000, overlap=100):

# Split text into chunks of approximately chunk_size words # Add overlap between chunks to preserve context

# Ensure chunks end at sentence boundaries (don't split mid-sentence)

# Return list of chunks with metadata (chunk_id, start_position, end_position)

- Why chunking is critical: Most summarization models have input token limits (e.g., 1024 or 2048 tokens). Books are too long to process in one pass.

- Use configurable chunk size (default: 1000-1500 words)

- Implement overlap (100-200 words) between chunks to maintain context

- Respect sentence boundaries (never split mid-sentence)

- Track chunk positions for later reference

- Implement stop word handling (optional, model-dependent):

  - Some models benefit from stop word retention

  - Create function to remove stop words if needed

  - Make this configurable based on chosen summarization model

- Create preprocessing pipeline orchestrator: python

def preprocess_for_summarization(text, chunk_size=1000):

# Step 1: Clean text

cleaned_text = clean_text(text)

# Step 2: Detect language

language = detect_language(cleaned_text)

# Step 3: Segment sentences

sentences = segment_sentences(cleaned_text)

# Step 4: Calculate stats

stats = calculate_text_stats(cleaned_text)

# Step 5: Chunk text

chunks = chunk_text(cleaned_text, chunk_size)

# Return preprocessed data bundle

return {

'cleaned_text': cleaned_text, 'language': language, 'sentences': sentences, 'stats': stats,

'chunks': chunks

}

### Add validation and error handling:

  - Handle empty or very short texts (< 100 words)

  - Warn if text is too long (> 100,000 words)

  - Handle encoding errors

  - Validate preprocessing output

Why this matters: Quality preprocessing directly impacts summary quality. Proper chunking is essential for processing long books within model constraints. Sentence segmentation ensures summaries maintain coherence. Statistics help users understand their documents and set appropriate summary lengths.

Deliverable: Complete preprocessing pipeline with cleaning, sentence segmentation, language detection, chunking, and statistics calculation

## Task 9: Integrate Pre-trained Summarization Model (Backend)

Objective: Set up and integrate a state-of-the-art summarization model using Hugging Face Transformers

### What to do:

- Create models/summarizer.py for summarization model integration

### Choose an appropriate summarization model:

  - Recommended options:

	BART (facebook/bart-large-cnn): Good balance of quality and speed

	T5 (t5-base or t5-large): Versatile, high-quality summaries

	Pegasus (google/pegasus-xsum or pegasus-cnn_dailymail): Excellent for long-form content

	LED (Longformer Encoder-Decoder): Best for very long documents

  - Consider: model size (speed vs quality trade-off), input token limits, output quality

- Install Hugging Face Transformers: bash

pip install transformers torch

- Implement model initialization: python

from transformers import pipeline, AutoTokenizer, AutoModelForSeq2SeqLM

class Summarizer:

def  init (self, model_name="facebook/bart-large-cnn"):

self.model_name = model_name

self.tokenizer = AutoTokenizer.from_pretrained(model_name) self.model = AutoModelForSeq2SeqLM.from_pretrained(model_name) self.summarizer = pipeline("summarization", model=self.model,

tokenizer=self.tokenizer)

- Download model once and cache locally

- Handle model loading errors gracefully

- Add loading progress indicator

- Implement chunk-level summarization: python

def summarize_chunk(self, chunk_text, max_length=150, min_length=50):

# Tokenize input to check length

input_ids = self.tokenizer.encode(chunk_text, return_tensors="pt") input_length = input_ids.shape[1]

# Adjust max_length based on input length (typically 25-30% of input)

max_length = min(max_length, int(input_length * 0.3)) min_length = min(min_length, int(max_length * 0.5))

# Generate summary

summary = self.summarizer( chunk_text, max_length=max_length, min_length=min_length,

do_sample=False, # Use beam search for deterministic results

num_beams=4,	# Use 4 beams for better quality

early_stopping=True

)

return summary[0]['summary_text']

- Handle token limit constraints

- Adjust parameters based on chunk size

- Implement error handling for model failures

- Implement multi-chunk summary combining: python

def combine_chunk_summaries(self, chunk_summaries): # Combine all chunk summaries into one text combined_text = " ".join(chunk_summaries)

# If combined text is still very long, summarize it again (recursive)

if len(combined_text.split()) > 1000:

return self.summarize_chunk(combined_text, max_length=300)

return combined_text

- Implement hierarchical summarization for very long books

- Preserve coherence when combining summaries

- Implement configurable summary lengths: python

def set_summary_length(self, length_option): if length_option == "short":

return {"max_length": 150, "min_length": 50} elif length_option == "medium":

return {"max_length": 300, "min_length": 100}

elif length_option == "long":

return {"max_length": 500, "min_length": 150}

- Implement post-processing: python

def post_process_summary(self, summary_text):

# Remove redundant sentences # Fix capitalization issues

# Ensure proper punctuation

# Remove incomplete sentences at the end

return cleaned_summary

- Add progress tracking for long summarization jobs:

  - Track chunks processed vs total chunks

  - Estimate remaining time

  - Store progress in database for resumability

- Implement caching mechanism:

  - Cache summaries for same text + parameters combination

  - Check cache before running model

  - Significantly reduces processing time for repeated requests

Why this matters: The summarization model is the heart of your application. Choosing the right model balances quality and speed. Proper chunking and combining strategies handle long texts that exceed model limits. Configurable parameters let users customize output.

Caching improves user experience by avoiding redundant processing.

Deliverable: Integrated summarization model with chunk processing, summary combining, configurable parameters, and caching

## Task 10: Build Summary Orchestration System (Backend)

Objective: Create end-to-end pipeline that coordinates preprocessing, summarization, and post-processing

### What to do:

- Create backend/summary_orchestrator.py to manage complete summarization workflow

- Implement main orchestration function:

python

async def generate_summary(book_id, user_id, summary_options): try:

# Step 1: Retrieve book data from database

book = get_book_by_id(book_id) raw_text = book['raw_text']

# Step 2: Preprocess text

preprocessed = preprocess_for_summarization(raw_text, chunk_size=1000) chunks = preprocessed['chunks']

# Step 3: Initialize summarizer with options

summarizer = Summarizer(model_name="facebook/bart-large-cnn") length_params = summarizer.set_summary_length(summary_options['length'])

# Step 4: Summarize each chunk with progress tracking

chunk_summaries = []

for i, chunk in enumerate(chunks):

update_progress(book_id, f"Processing chunk {i+1}/{len(chunks)}") chunk_summary = summarizer.summarize_chunk(chunk['text'], **length_params) chunk_summaries.append(chunk_summary)

# Step 5: Combine chunk summaries

combined_summary = summarizer.combine_chunk_summaries(chunk_summaries)

# Step 6: Post-process final summary

final_summary = summarizer.post_process_summary(combined_summary)

# Step 7: Format summary based on style option

if summary_options['style'] == 'bullets': final_summary = convert_to_bullets(final_summary)

# Step 8: Save summary to database

summary_id = save_summary(book_id, user_id, final_summary, chunk_summaries, summary_options)

# Step 9: Update book status

update_book_status(book_id, 'completed')

return { 'success': True,

'summary_id': summary_id, 'summary': final_summary,

'stats': calculate_summary_stats(final_summary, raw_text)

}

except Exception as e:

# Handle errors gracefully update_book_status(book_id, 'failed') log_error(book_id, str(e))

return {'success': False, 'error': str(e)}

- Implement asynchronous processing for long-running tasks:

  - Use Python's asyncio or threading to process summaries in background

  - Allow users to continue using app while summarization runs

  - Send notifications when summarization completes

- Implement progress tracking and updates: python

def update_progress(book_id, progress_message, percentage):

# Update database with current progress

# Store: message, percentage complete, current chunk # Allow frontend to poll for progress updates

- Track: current chunk being processed, percentage complete, estimated time remaining

- Store progress in database for real-time frontend updates

- Implement style formatting options: python

def convert_to_bullets(summary_text):

# Use NLP to detect main points/sentences # Extract key sentences

# Format as bullet points with markdown # Return formatted summary

- Paragraph style: Standard prose format (default)

- Bullet points: Extract key sentences and format as bullets

- Numbered list: Similar to bullets but numbered

- Implement error recovery and retry logic:

  - If chunk summarization fails, retry up to 3 times

  - If specific chunk keeps failing, skip it and continue

  - Log all failures for debugging

  - Inform user of partial failures

- Implement summary quality checks:

  - Verify summary is not empty

  - Check summary is actually shorter than original

  - Validate summary coherence (basic checks)

  - Flag potential issues for user review

### Add performance monitoring:

  - Track summarization time per chunk

  - Track total processing time

  - Log model performance metrics

  - Identify bottlenecks for optimization

Why this matters: Orchestration ties all components together into a cohesive workflow. Asynchronous processing keeps the app responsive during long operations. Progress tracking keeps users informed and reduces perceived wait time. Error recovery ensures robustness even when individual steps fail.

Deliverable: Complete summary orchestration system with async processing, progress tracking, error handling, and style formatting